1. Iteration M0 - Inception/ Warm-up

1. Key Milestones / Milestone Date / Iteration Start 10/11/2018 / Iteration Stop 07/12/2018 / 2. High-level Objectives / Ethics Committee approval. / FAP/DF project funding proposal. / Validation round for the MVP - Intreviews. / Consultancy for data privacy law compliance. / 3. Work Item Assignments / Name / Description Priority Size Estimate (Points) Assigned To Effort estimate (hours) / Possible ethics issues document 2 8 Dr. Frank Santa Cruz 24 / FAP/DF project proposal document 1 10 Otto von Sperling 12 / Interviews for MVP validation 5 4 Octávio Cardoso 30 / Project data privacy verification document 2 10 Octavio Cardoso 40 / 4. Evaluation Criteria / 97% of system-level test cases passed.

2. Iteration M1 - Prototype

1. Key Milestones / Milestone Date / Iteration Start 11/12/2018 / Iteration Stop 20/12/2018 / 2. High-level Objectives / Choose color palettes. / Provision website domain and hosting. / Choose wireframing tools. / Desing the mockup prototype. / 3. Work Item Assignments / Name / Description Priority Size Estimate (Points) Assigned To Effort estimate (hours) / Project color document 2 10 Antônio de Moura 70 / Project color research 3 5 Antônio de Moura 20 / Domain & Hosting research and purchase 1 10 Otto von Sperling 15 / Design & Wireframing research 2 12 Otto von Sperling 10 / Design the platform prototype 1 20 Otto von Sperling 40 / 4. Evaluation Criteria / 97% of system-level test cases passed.

3. Iteration M2 - MVP Dev.

1. Key Milestones / Milestone Date / Iteration Start 10/11/2018 / Iteration Stop 07/12/2018 / 2. High-level Objectives / Development fundamental functionality / Ensure Test coverage / Ensure data privacy laws compliance / Ensure security compliance / UX fire test / 3. Work Item Assignments / Name / Description Priority Size Estimate (Points) Assigned To Effort estimate (hours) / System development 1 20 Otto von Sperling 100 / Test system thoroughly 1 10 Igor Figueira 20 / Revise with lawyer that the system complies with data privacy and security laws 1 20 Otto von Sperling, Dr. Frank Santa Cruz 60 / Perform system UX fire test with users 2 5 Antônio de Moura 25 / 4. Evaluation Criteria / 97% of system-level test cases passed. / System follows data privacy and security laws. / UX is enhanced.

4. Iteration M3 - Deployment to Production

1. Key Milestones / Milestone Date / Iteration Start 25/01/2019 / Iteration Stop 01/02/2019 / 2. High-level Objectives / Incremental integration of changes in development version / 3. Work Item Assignments / Name / Description Priority Size Estimate (Points) Assigned To Effort estimate (hours) / Implement new system features 1 10 Igor Figueira 20 / 4. Evaluation Criteria / Platform is behaving as expected.

5. Iteration M4 - SaaS Core Expansion

1. Key Milestones / Milestone Date / Iteration Start 2/02/2019 / Iteration Stop 19/03/2019 / 2. High-level Objectives / New trained models will substitute the current ones in production, after at least 5 days of trial in development at 70% capacity / 3. Work Item Assignments / Name / Description Priority Size Estimate (Points) Assigned To Effort estimate (hours) / Implement and deploy newly trained models 1 20 Otto von Sperling 70 / 4. Evaluation Criteria / System is well-behaved with new trained models.

6. Iteration M5 - Deployment to Production

1. Key Milestones / Milestone Date / Iteration Start 7/17/2019 / Iteration Stop 8/4/2019 / 2. High-level Objectives / Incremental integration of changes in development version / 3. Work Item Assignments / Name / Description Priority Size Estimate (Points) Assigned To Effort estimate (hours) / Implement new system features 1 10 Igor Figueira 20 / 4. Evaluation Criteria / Platform is behaving as expected.

7. Iteration M6 - Development.

1. Key Milestones / Milestone Date / Iteration Start 8/7/2019 / Iteration Stop 9/1/2019 / 2. High-level Objectives / Incremental changes in UX. / Constant screenings and compliance auditing. / 3. Work Item Assignments / Name / Description Priority Size Estimate (Points) Assigned To Effort estimate (hours) / Implement UX changes 1 10 Otto von Sperling 20 / Screenings and compliance audition meeting 1 10 Antônio de Moura 5 / 4. Evaluation Criteria / User interfaces & experience are usable and functional.

8. Iteration M7 - Deployment to Production

1. Key Milestones / Milestone Date / Iteration Start 9/4/2019 / Iteration Stop 9/29/2019 / 2. High-level Objectives / Incremental integration of changes in development version / 3. Work Item Assignments / Name / Description Priority Size Estimate (Points) Assigned To Effort estimate (hours) / Perform revision and system checkup and implement new features 1 10 Otto von Sperling 20 / 4. Evaluation Criteria / Platform is behaving as expected.