UnBSense – Project Plan
### 1 Introduction
This plan covers the content and enablement portions of the UnBSense project. A separate plan covers the tooling component.
### 2 Project Organization
See also: http://www.eclipse.org/epf/
The work is divided into __ content areas. Each content area is lead by a product owner that is the content lead, working closely with a number of contributors. The product owner is responsible for making sure that bugs and enhancement requests are triaged and assigned, and responsible for updating the project burndown (status) on a dual-weekly basis.
The work is divided into the following content areas:
- Research: Dr. Marcelo Ladeira (lead), Otto von Sperling, Antônio de Moura.
- Marketing & Sales: Octávio Cardoso (lead).
- Development: Otto von Sperling (lead), Antônio de Moura, Igor Figueira.
- Infrastructure & Support: Igor Figueira (lead), Otto von Sperling.
- Compliance & Privacy: Dr. Frank Santa Cruz (consulting lawyer), Otto von Sperling, Octavio Cardoso (lawyer).
### 3 Project Practices and Measurements
The UnBSense team will use Scrum and Kanban practices adapted, given the fact that research is being done parallel to development . Key artifacts include: Project Plan, Work Item List , Iteration Plan and Status Analysis.
Progress is tracked using two primary measurements using a point system. It is estimated that 1 point represents 2h of work:
- Project/Version Backlog: The project backlog shows progress relative to overall work to be done within the version being worked on.
- Sprint Backlog: The Sprint backlog shows progress relative to work intended for the current iteration.
### 4 Project Milestones and Objectives
This section covers objectives for the first 18 months of the project.
- Database creation and expansion
- MVP Design prototyping
- Pilot partnership roll-out
- Local market expansion
- Nation-wide market acquisition
- Constant feature and functionality deployment
- Brand building
- Enterprise contracts acquisition
- Further research in NLP and Data Mining
- Expansion to new markets with new SaaS products
Phase	Iteration	Primary Objective (risks and use cases scenarios)	Scheduled start or milestone	Duration Estimate (calendar days)
Inception/ Warm-up	M0	Ethics Committee approval. / FAP/DF project funding proposal. / Validation round for the MVP - Intreviews. / Consultancy for data privacy law compliance	10/11/2018 07/12/2005	27 days
Prototype	M1	Choose color palettes. / Provision website domain and hosting. / Choose wireframing tools / Desing the mockup prototype	11/12/2018 20/12/2018	9 days
MVP Dev.	M2	Development fundamental functionality / Ensure Test coverage / Ensure data privacy laws compliance / Ensure security compliance / UX fire test	20/12/2018 24/01/2019	35 days
Deployment to Production	M3	Incremental integration of changes in development version	25/01/2019 01/02/2019	7 days
SaaS Core Expansion	M4	New trained models will substitute the current ones in production, after at least 5 days of trial in development at 70% capacity	2/02/2019 19/03/2019	35 days
Deployment to Production	M5	Incremental integration of changes in development version	7/17/2019 8/4/2019	7 days
Development	M6	Incremental changes in UX. / Constant screenings and compliance auditing.	8/7/2019 9/1/2019	35 days
Deployment to Production	M7	Incremental integration of changes in development version	9/4/2019 9/29/2019	7 days

### 5 Deployment
The SaaS system will be deployed to development environment throughout the 5-Sprint streak. The development environment will run along the production environment at 25% capacity.
Every end of the 5-Sprint streak, the changes in the development will be merged with the production on, unless any compliance points have been infringed in the running version in production. In this case, changes will be integrated at the end of the Sprint, after required testing is done.
### 6 Lessons Learned
N/A.