Risk ID	Date Identified	Headline	Description	Type	Impact	Probability	Owner	Mitigation Strategy
01	07/11/2019	User not found	User profile in platforms not found	Core	High	Not Available	Dev	Web crawlers
02	10/11/2019	API rate	Free Platforms’ API limit reached	Core	Medium	Not Available	Dev	Timeouts
03	12/11/2019	Unactive User	User does not have enough activity to make analysis	Core	Highest	Not Available	Dev	None
04	20/11/2019	Cloud Threshhold	Maximum used of cloud servers reached	Infrastructure	Medium	Unlikely	Infra	Expand cloud plan
05	20/11/2019	Marketing Strategy	Initial strategy may lead to negative exposure	Marketing	Highest	Very Likely	Marketing	Pivot from previous strategy / hire consulting service