Name/Description	Priority	Estimated Size (Points)	State	Target Iteration	Assigned To	Estimated Remaining Effort (Hours)	Hours Worked
Prototype UI	1	2	Assigned	M1	Otto, Antônio, Igor	4	0
Work on Classifiers	1	20	Assigned	M1, M2, M3	Otto	36	8
Acquire first partner/investor	2	10	Assigned	M1, M2	Octavio, Otto	14	10
Develop pitch	2	5	Verified	M1	Otto	3	15
Ethics Committee Proposal	1	3	Verified	M1	Otto, Octavio	2	10
Hire cloud servers	3	2	Assigned	M2	Igor	4	0
Data Science Nanodegree	4	20	Assigned	M2, M3	Antônio, Otto	40	0
Design Digital Identity	3	4	New	M1		8	0