1. Key Milestones / Milestone Date / Iteration Start 7/1 / EXPOWEST Demo 7/24 / Iteration Stop 7/31 / 2. High-level Objectives / Address usability issues raised by the Order Management department. / Deliver key scenarios showcasing meaningful integration with SAP. / Enable early adopters to download and install new builds without requiring constant handholding by the development team. / Deliver a technical demo at EXPOWEST. / 3. Work Item Assignments / Name / Description Priority Size Estimate (Points) Assigned To Effort estimate (hours) / Support simple inventory control 2 8 Lisa 70 / Do the design Lisa, Ann, Johan 12 / Implement and test server portion Ann 14 / Implement and test client portion Johan 28 / Update end user documentation Lisa 6 / Produce demo for Supply Chain 2007 Conference 3 5 Ann 18 / Edit end user documentation 2 5 Lisa 65 / Edit install manual 2 1 Lisa 5 / Edit release notes 2 1 Johan 4 / Edit online help 3 2 Ann 22 / 4. Evaluation Criteria / 97% of system-level test cases passed. / Scenarios for Simple inventory control properly tested and demonstrated to key stakeholders. / End user documentation get favorable acceptance by end users. / Walkthrough of iteration build with Order Management and Financial Services departments are well received. / Favorable response to technical demo at Supply Chain 2007 Conference.